2014

Post Mortem Review

Sprint 18

Gregg Bursey

Scout Software Engineering

|  |  |  |
| --- | --- | --- |
| **GOOD** | **NEEDS IMPROVEMENT** | **BAD** |

|  |  |
| --- | --- |
| **Communication** | NI – more detail on stories / tasks |
| **Previous Goals** | NI - |
| **TFS Usage (work items, builds, reports)** | NI – descriptions in tasks |
| **Effort Estimation** | NI - |
| **?** |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint Start:** | 8-24 | **Sprint End:** | 9-14 |

*What did we do right?*

* Hired Daniel!
* Split Map
* Map Rendering cleanup
* Prioritize deliverables

*What could we have done better?*

* Pair programming?
* Planned approach to tasks / sprint

*Next Sprint Goals*

* Get all tasks done – reporting is soon!
* QA Stabilize
* Nexus infrastructure – stress test