2015

Post Mortem Review

Sprint 24

Gregg Bursey

Scout Software Engineering

|  |  |  |
| --- | --- | --- |
| **GOOD** | **NEEDS IMPROVEMENT** | **BAD** |

|  |  |
| --- | --- |
| **Communication** |  |
| **Previous Goals** |  |
| **Effort Tracking** |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint Start:** | 1-11-2016 | **Sprint End:** | 2-1-2016 |

***What did we do right?***

* *Training Deployment and BETA!!!*
* *Hired Sean!*
* *FOCUS! Had a goal…met it.*
* *Quickly fixed bugs and “threw items over wall” in order to meet training needs.*
* *Todd UX/UI 🡪 Html/CSS 🡪 Javascript……bam! Zeplin works really with current DEV setup.*

*What could we hav***e** *done better?*

* *Hired Sean sooner.*
* *Deadlines not planned out. Not able to code / develop in a reliable way.*
* *Super Feature Creep….stop*

*Next Sprint Goals*

* *Carry focus effort over to each SPRINT*
* *Implement AWS in its entirety….know everything.*
* *Documentation …infrastructure, code, standards.*
* *QAT / Production, URLs*
* *Practice typeeng*
* *Mobile?*